# TEST PLAN

Project Name: Authorized Partner Website Testing

Module/Feature: Complete User Signup Automation

Version: 1.0 | Date: 22-Dec-2024

Prepared By: Kabir Khadka | Reviewed By: Vrit Technologies QA Team

## 1. INTRODUCTION

1.1 Purpose This document describes the test plan for automating and testing the complete signup functionality of the Authorized Partner website. The purpose is to ensure the entire registration flow works correctly from initial navigation through final verification without manual intervention.

1.2 Project Overview Authorized Partner is a platform connecting recruitment agents with global education opportunities. The signup process is critical for onboarding new agency partners and requires comprehensive automated testing to ensure reliability and user experience.

## 2. TEST OBJECTIVES

- Automate complete end-to-end signup flow without manual intervention

- Verify each signup phase completes successfully

- Ensure proper form validation across all pages

- Validate navigation flow between signup stages

- Test error handling for invalid inputs

- Verify OTP verification mechanism works correctly

- Validate agency details and professional experience forms

- Ensure final verification completes successfully

- Generate comprehensive test reports

## 3. SCOPE

### 3.1 IN SCOPE:

- ✓ Homepage navigation (Login button click)

- ✓ Login page to signup transition

- ✓ Terms & Conditions acceptance

- ✓ Signup form submission (all fields)

- ✓ Email field validation

- ✓ Phone number validation

- ✓ Password validation and confirmation

- ✓ Country code selection (+977)

- ✓ OTP verification process

- ✓ Agency details form completion

- ✓ Professional experience form submission

- ✓ Final verification process

- ✓ Form field validations

- ✓ Navigation flow between pages

- ✓ Error message validation

- ✓ Automated screenshot capture on failures

- ✓ Test execution reporting

### 3.2 OUT OF SCOPE:

- ✗ Backend API testing

- ✗ Database validation

- ✗ Email delivery testing

- ✗ SMS/OTP delivery system testing

- ✗ Performance and load testing

- ✗ Security penetration testing

- ✗ Payment gateway testing (if any)

- ✗ Cross-browser testing (Chrome only for automation)

- ✗ Mobile app testing

## 4. TEST STRATEGY

- 4.1 Test Approach: Automated Testing using Selenium WebDriver

- 4.2 Test Type: Black Box Testing

- 4.3 Test Design Pattern: Page Object Model (POM)

- 4.4 Test Levels: Functional Testing, Integration Testing, End-to-End Testing, UI Testing, Validation Testing

- 4.5 Test Techniques: Boundary Value Analysis, Equivalence Partitioning, State Transition Testing, Error Guessing, Positive and Negative Testing

- 4.6 Automation Framework:

  - Language: JavaScript (Node.js)

  - Framework: Selenium WebDriver + Mocha

  - Design Pattern: Page Object Model

  - Reporting: Mochawesome HTML Reports

## 5. TEST ENVIRONMENT

- 5.1 Hardware: Windows 11 PC / MacBook | 8GB RAM minimum | 20GB free space

- 5.2 Software: Windows 11, Google Chrome (Latest), Node.js (v18.x+), ChromeDriver, VS Code

- 5.3 Test URL:

  - Production: https://authorized-partner.vercel.app

  - Signup Flow: https://authorized-partner.vercel.app/register

- 5.4 Test Data:

  - Dynamic email: vritqa.test2025+[timestamp]@gmail.com

  - Phone: Random 10-digit numbers (98XXXXXXXX)

  - Country: Nepal (+977)

- 5.5 Tools & Technologies: Selenium WebDriver 4.x, Mocha, Mochawesome, Node.js, Git

## 6. TEST DELIVERABLES

- 6.1 Before Testing: Test Plan, Scenarios, Test Cases, Framework Setup, POM Classes.

- 6.2 During Testing: Execution Logs, Bug Reports, Screenshots on Failures, Daily Updates.

- 6.3 After Testing: Test Summary Report, Mochawesome HTML Report, Metrics Report, GitHub Repository, Demo Video, README.

## 7. ENTRY CRITERIA

- ✓ Signup flow is accessible on production URL

- ✓ All signup pages are functional

- ✓ Test environment is stable and test data is prepared

- ✓ Automation framework and Page Object classes are created

- ✓ ChromeDriver is installed and configured

## 8. EXIT CRITERIA

- ✓ All planned test scenarios executed with 100% automation coverage

- ✓ No Critical or High severity bugs are blocking

- ✓ HTML test report, Demo video, and Documentation are complete

- ✓ Code is pushed to GitHub repository

## 9. TEST SCHEDULE

| Phase | Duration | Dates |
| --- | --- | --- |
| Test Planning & Scenario Creation | 2 days | 3-Dec-2024 |
| Framework Setup & Page Object Creation | 3 days | 6-8 Dec 2024 |
| Test Case Design | 1 day | 12-Dec-2024 |
| Automation Script Development | 2 days | 14-15 Dec 2024 |
| Test Execution, Debugging & Bug Reporting | 1 day | 16-Dec-2024 |
| Report Generation & Demo Recording | 1 day | 17-Dec-2024 |
| Documentation & Submission | 1 day | 18-Dec-2024 |
| TOTAL | 12 days | (Within 5-day deadline) |

## 10. RESOURCE ALLOCATION

- QA Intern: Kabir Khadka (Automation Development, Execution)

- QA Lead: Vrit QA Team (Review & Guidance)

- Project Stakeholder: Vrit HR Team (Evaluation & Assessment)

## 11. RISKS & MITIGATION

| Risk | Mitigation Plan |
| --- | --- |
| Website UI changes | Implement flexible locator strategies |
| OTP verification delays | Add sufficient wait times, manual OTP entry |
| Network connectivity issues | Test in stable network environment |
| ChromeDriver mismatch | Keep ChromeDriver updated with Chrome |
| Flaky tests due to timing | Implement explicit waits, avoid hard sleeps |

## 12. ASSUMPTIONS

- Website will remain accessible and signup flow will not have major UI changes.

- OTP can be retrieved or entered manually during automation.

- Gmail plus addressing will work for unique email generation.

- No rate limiting on signup attempts.

## 13. DEPENDENCIES

- Availability/stability of production website.

- Chrome browser and ChromeDriver compatibility.

- Internet connectivity and Email service (Gmail) functionality.

## 14. DEFECT MANAGEMENT

- 14.1 Severity: Critical (System fail), High (Major function broken), Medium (Validation issues), Low (UI/Cosmetic).

- 14.2 Priority: High (Blocks automation), Medium (Fix before submission), Low (Documented).

- 14.3 Reporting: Tool: Google Sheets | Format: Structured template with logs and screenshots.

## 15. TEST METRICS

- Total Test Scenarios: 15 | Total Test Cases: 30+

- Pass Rate Target: 100% | Automation Coverage: 100%

- Execution Time: ~3-5 minutes per full run

## 16. AUTOMATION FRAMEWORK DETAILS

Plaintext

├── pages/                  # Page Object Model classes

│   ├── HomePage.js, LoginPage.js, TermsPage.js, SignupPage.js,

│   ├── OTPPage.js, AgencyDetailsPage.js, ProfessionalExpPage.js,

│   └── VerificationPage.js

├── tests/                  # Test files

│   └── completeSignup.mocha.test.js

├── config/                 # Test configuration (testData.js)

├── drivers/                # Browser drivers (chromedriver.exe)

└── test-results/           # Test reports (index.html)

## 17. APPROVALS

Prepared By: Kabir Khadka  | Designation: QA Intern Candidate | Date: 21-Dec-2025

Reviewed By: